Project Sahachara

Master Build Plan  |  v0.2

Thesis: a lightweight, local-first, voice-enabled desktop companion that turns documents and messages into decisions and actions, from paperwork to action. (Working name; final name to be decided later.)

Confidence key: items marked (verify) come from memory or secondary sources and must be checked before you commit. All latency and RAM figures are targets, not measurements.

# 1. Decisions locked in

| Question | Decision | Implication / caution |
| --- | --- | --- |
| Target OS | All: Windows, macOS, Linux | Wider reach, but audio, tray, hotkeys, signing and packaging differ per OS. Develop and demo on one OS first; CI builds all three from day 1 (section 10). |
| Voice language | English only (day one) | Use English-only STT models, Kokoro English voices and an English wake word. Test accents. Multilingual is v2. |
| Demo persona | All personas | Keep the core persona-agnostic. Demo one hero document, then show swappable "persona packs" (HR, legal ops, freelancer, procurement). Do not split the demo across four stories. |
| Name | Decide later | Note that "Sahachara" sounds close to "Sahakar", which may confuse people. |

# 2. Scope tiers

| Tier | Goal | Contents |
| --- | --- | --- |
| MVP (hackathon, 24-48h) | One flawless demo loop | Tray app, hotkey + wake word, STT, semantic search, clause explainer, auto tasks/reminders, one approved automation, spoken reply |
| v1 (weeks 1-8) | Usable daily by a real professional | Autonomy tiers, link opening, email/calendar connectors, trained ANN heads, RAG router, installer + updater on all three OSes |
| v2 (later) | Growth | Mobile companion, team features, plugin SDK, multilingual voice |

Rule: the architecture is production-shaped from day 1; the demo only shows the MVP slice.

# 3. System architecture

Mic -> [Wake word] -> [VAD] -> [STT] -> [Turn detector]

|

Utterance text

v

+----------- Orchestrator (Rust core) ------------+

|  Intent + Decision head (small ANN)             |

|  Model router (local LLM / cloud / Jev)         |

|  RAG router (adaptive, corrective, verified)    |

|  Action engine + autonomy gate + audit log      |

+-------------------------------------------------+

|               |                |

Tasks/Reminders   Doc intel     Automations/Links

|

Sentence stream -> [TTS: Kokoro] -> Speaker

- Everything sensitive stays local by default.

- Every model sits behind an interface, so it can be swapped without rewrites.

- Every action passes one gate (autonomy tier + audit log).

- Idle cost must be near zero: only the wake word and VAD run continuously.

# 4. Voice pipeline

## 4.1 State machine

IDLE (wake-word listening) -> LISTENING -> TRANSCRIBING -> THINKING -> ACTING / SPEAKING -> IDLE

- Timeouts on every state, so the mic can never get stuck open.

- Tray icon shows state; a hard mute switch is always visible.

- A push-to-talk hotkey is mandatory. Wake words fail in noisy offices, so the hotkey is the reliability fallback.

## 4.2 Component choices

| Stage | Recommended | Alternatives | Notes |
| --- | --- | --- | --- |
| Audio I/O | cpal (capture), rodio (playback) |  | 16 kHz mono capture |
| Wake word | openWakeWord, ONNX (verify) | Porcupine, needs access key (verify) | CPU, always-on. Train a custom phrase with synthetic TTS samples. Tune false accepts vs rejects on your own recordings. |
| VAD | Silero VAD, ONNX (verify) | TEN VAD (verify) | Frame-level speech / no-speech |
| STT | whisper.cpp via whisper-rs (verify) | faster-whisper, Moonshine, Parakeet, Vosk (verify) | Start with a small English model. Test on your own accent and office noise. |
| Turn detection | VAD silence + semantic end-of-turn classifier | Existing open turn-detector models (verify) | See 4.3 |
| TTS | Kokoro-82M | Piper (lighter) (verify) | See 4.4 |
| Echo cancel | WebRTC AEC (verify Rust binding) | Half-duplex mode | See 4.5 |

## 4.3 "Starts working when I stop talking" (endpointing)

Silence alone is a poor trigger: people pause mid-thought, and fixed timeouts feel either laggy or rude. Use two stages:

- Acoustic: Silero VAD detects a pause.

- Semantic: a tiny classifier on the partial transcript (optionally plus pause length and pitch) answers "is this utterance complete?"

| Situation | Silence wait (starting values, tune with users) |
| --- | --- |
| Complete-looking command ("open the Acme contract") | ~400-500 ms |
| Trailing off ("and then maybe...") | ~1200-1500 ms |
| Dictation / note mode | Ends only on an explicit phrase or hotkey |

The turn-completion classifier is a custom ANN you train yourself, which makes it a strong story for judges.

## 4.4 Kokoro TTS

- Kokoro-FastAPI wraps Kokoro-82M as a Dockerized service with an OpenAI-compatible speech endpoint and streaming. It is excellent for prototyping because your router can treat it like any other provider.

- Shipping problem: requiring end users to run Docker contradicts "lightweight tray app". Current ONNX/CPU packaging details are (verify).

- Plan: prototype against Kokoro-FastAPI, then ship either (a) a bundled sidecar the app starts and stops itself, or (b) in-process ONNX inference via the ort crate (lightest, more work).

- Latency trick: stream LLM output, cut at sentence boundaries, and send sentence 1 to TTS while sentence 2 is still generating.

- Lazy-load TTS and unload it after a period of inactivity.

## 4.5 Barge-in and echo

- MVP: half-duplex. The mic is ignored while the assistant speaks, except for the hotkey.

- v1: add acoustic echo cancellation so users can interrupt by speaking. This is genuinely hard; budget real time.

## 4.6 Voice safety rules

- Audio is never stored by default; transcripts are opt-in.

- Wake word and VAD run fully offline.

- High-risk actions are never confirmed by voice alone. A misheard "yes" must not send an email or delete a file; require a click or tap on the tray card.

## 4.7 Latency targets (unverified goals)

| Segment | Target |
| --- | --- |
| End of speech to final transcript | < 500 ms |
| Transcript to first LLM token (local) | < 1 s |
| First sentence to first audio | < 400 ms |

# 5. Core modules

## 5.1 Document intelligence (legal / bureaucratic)

- Ingest PDF, DOCX, TXT and email exports. OCR for scans only (optional module).

- Chunk by clause/section, keeping page and character offsets.

- Grounding rule: every explanation quotes or points at the exact clause. No clause, no claim.

- Outputs: plain-language summary, risk flags, obligations, deadlines, missing-information list.

- Always show "not legal advice". Jurisdiction is unknown unless the user states it.

## 5.2 Tasks and reminders

- Tasks carry owner, due date, source (link back to clause or message) and status.

- Reminders use OS notifications; a Rust scheduler persists in SQLite and survives restarts.

- Auto-created tasks start as "suggested" until the user accepts them.

## 5.3 Decision support

- Structured output: options, criteria, weights, risks, recommendation, confidence.

- The decision head (ANN) scores and routes; the LLM only explains.

## 5.4 Automation and autonomy

| Tier | Behaviour | Examples |
| --- | --- | --- |
| T0 | Suggest only | "This contract has a 30-day notice clause" |
| T1 | Act after one-click approval | Send a drafted reply, move files |
| T2 | Act silently on an allowlist | Tag and file new downloads |
| T3 | Never automatic | Deleting, payments, external sends without review |

- Actions are typed schemas in a registry (no free-form shell).

- Sandboxed execution, full audit log, undo where possible, and a kill switch in the tray.

## 5.5 Opening relevant links

- Search API, rank results, open in the default browser via Tauri's opener.

- Allow https only (no file:// or custom protocols).

- Web content is untrusted input: it can never trigger actions on its own (prompt-injection defence).

- Autonomous browser driving is a v2 stretch goal, approval-gated.

## 5.6 Model router

- Providers: local GGUF (llama.cpp), OpenAI-compatible cloud (Grok and others), and Jev if access is granted (waitlist, closed-source) (verify).

- Route by task: cheap/local first, escalate on low confidence.

- Per-provider privacy flag: documents marked sensitive never leave the machine.

# 6. Multi-architecture RAG router

Naming note: "SCAAR" is already an existing paper (Semantic Contribution-Aware Adaptive Retrieval, EMNLP 2025 Findings), not "self-corrective adaptive agentic RAG". Coin your own name for this composite, or cite SCAAR as one component. Lineage of the ideas here: Self-RAG, Corrective RAG, Adaptive-RAG, agentic RAG.

| Stage | What it does | Model type |
| --- | --- | --- |
| 1. Query router | Classifies the query: no retrieval / single-hop / multi-hop / clause lookup / web | Small ANN classifier |
| 2. Retrieval modules | Hybrid BM25 + dense with reranker (default); hierarchical clause retrieval (document > section > clause); cross-reference resolver for "subject to Section 12" (link table in SQLite, not a heavy knowledge graph); web fallback | Embeddings + cross-encoder |
| 3. Relevance grader | Grades retrieved chunks. If weak, rewrite the query and retry, or switch module (corrective step) | Cross-encoder |
| 4. Generator | Answers with mandatory citations to source spans | LLM (local or cloud) |
| 5. Verifier | Checks each claim against its cited span (NLI) and checks that quoted text exists verbatim in the source | NLI model + deterministic check |
| 6. Budget controller | Caps loops at 2-3 and enforces a latency budget. If nothing verifies, answer "I can't find that in the document" | Rules |

- Fast path: voice and simple queries use one retrieval and no loop, because agentic loops multiply latency and cost, which conflicts with the voice targets and a shared GPU.

- Full loop: reserved for clause analysis and multi-document questions.

- Do not let the LLM grade itself alone. Self-reflection has known blind spots, so pair it with separate small verifiers and deterministic checks.

- Evaluation: a hand-built set of 100-200 clause questions; measure faithfulness, answer relevancy, context relevancy and citation accuracy. Run it in CI as a regression gate.

# 7. ANN roadmap (models you train)

| Model | Input | Output | Runs on |
| --- | --- | --- | --- |
| Turn-completion classifier | Partial transcript (+ pause features) | Complete / incomplete | CPU (ONNX) |
| Decision head | Frozen embedding of task/message | Urgency, category, "safe to auto-run?" | CPU (ONNX) |
| Query router | Query embedding | Retrieval strategy | CPU (ONNX) |
| Clause-risk classifier | Clause embedding | Risk class + score | CPU (ONNX) |
| Reranker / relevance grader | Query + candidate chunk | Relevance score | CPU (ONNX) |
| Support verifier (NLI) | Claim + cited span | Supported / not supported | CPU (ONNX) |
| Obligation / deadline extractor | Token sequence | Spans | CPU (ONNX) |

Method: label data with a strong LLM, review a sample by hand, train small heads in PyTorch, export to ONNX and ship via the ort crate. Evaluation: hold-out set, per-class precision/recall, calibration curve, and a regression suite in CI.

# 8. Data and security

- SQLite (encrypted, e.g. SQLCipher) for tasks, document metadata and audit log; vectors in sqlite-vec or LanceDB (verify maturity).

- Secrets in the OS keyring. Never embed provider API keys in the app: use bring-your-own-key, or a thin rate-limited proxy later.

- Local-only default; every cloud call is logged with what was sent.

- Signed installers and signed auto-updates.

- Write up a threat model: prompt injection from documents and web pages, malicious documents, microphone misuse, model supply chain.

# 9. Resource budget

Assume a single 8 GB GPU shared by everything (adjust to actual hardware).

- CPU, always on: wake word and VAD only.

- CPU, on demand: small ANN heads, embeddings, STT (small model), Kokoro.

- GPU, on demand: the local LLM, only while thinking; unload afterwards.

- Do not hold LLM + STT + TTS in GPU memory simultaneously without measuring first.

- Measure idle RAM and CPU on a clean machine before claiming "lightweight".

# 10. Cross-platform delivery and distribution

## 10.1 Per-OS differences to plan for

| Area | Windows | macOS | Linux |
| --- | --- | --- | --- |
| Web view | WebView2 runtime | WKWebView | WebKitGTK |
| Installer | MSI / NSIS | DMG / app bundle | AppImage, deb, rpm |
| Signing | Code-signing certificate, or SmartScreen warnings appear | Apple developer account + notarization | Optional; publish checksums |
| Microphone permission | OS privacy setting | Permission prompt + usage-description entry | Depends on audio stack (PulseAudio / PipeWire) |
| Tray and hotkeys | Works well | Works; needs accessibility-style permissions for some hotkeys (verify) | Varies by desktop environment; Wayland global hotkeys are limited (verify) |

Recommendation: develop and demo on one OS first. Let CI build all three from day 1 so problems surface early, and treat macOS/Linux as beta until the MVP is stable.

## 10.2 Distribution checklist

- Build: GitHub Actions matrix (Windows, macOS, Linux) using the Tauri bundler.

- Auto-update: Tauri updater plugin with signed releases; host manifest and installers on GitHub Releases or a static host.

- Models: do not bundle large models in the installer. Bundle small ONNX heads; add a first-run downloader with checksums and resume.

- Website: static page (GitHub Pages or Cloudflare Pages) with download links and the demo video.

- Hackathon: a GitHub Release, README and demo video are enough. Do not build a backend.

- Signing costs, store policies and package-manager options change: check current terms before budgeting (verify).

# 11. Repository layout

sahachara/

apps/desktop/        # Tauri shell + UI (Svelte/React + TS)

crates/

core/              # orchestrator, state machine

voice/             # audio, wake word, VAD, STT, TTS clients

router/            # model router + providers

rag/               # RAG router, graders, verifier

docintel/          # parsing, chunking, clause pipeline

tasks/             # tasks, reminders, scheduler

actions/           # action registry, sandbox, audit log

store/             # SQLite, vectors, migrations

ann/               # ONNX loading + inference wrappers

training/            # PyTorch scripts, datasets, export

eval/                # test sets, metrics, regression checks

docs/                # architecture, threat model, ADRs

.github/workflows/   # CI: fmt, clippy, tests, evals, 3-OS builds

# 12. Hackathon schedule (48h)

| Block | Deliverable |
| --- | --- |
| H0-4 | Repo, Tauri tray + hotkey, SQLite schema, model router stub, CI skeleton |
| H4-10 | Ingest, chunk, embed, semantic search (fast-path RAG) |
| H10-18 | Clause explainer with citations, risk flags and verbatim-quote check |
| H18-24 | Tasks and reminders auto-extracted from documents |
| H24-32 | Voice: hotkey -> VAD -> STT -> reply via Kokoro-FastAPI |
| H32-38 | Wake word (if stable) + endpointing v1 (VAD only) |
| H38-42 | One approved automation + audit log |
| H42-46 | Demo script, seeded sample documents, backup video, GitHub Release |
| H46-48 | Buffer, README, pitch |

Cut order if behind: wake word, then semantic endpointing, then automation, then TTS. Never cut: the document -> clause -> task loop.

Demo script (3 min): say "What am I agreeing to in this contract?" -> risky clauses highlighted -> "Remind me of every deadline" -> tasks appear -> approve one automation -> spoken confirmation. Then flip to a second persona pack to show the core is persona-agnostic.

# 13. Post-hackathon roadmap

| Milestone | Weeks | Outcome |
| --- | --- | --- |
| M1 | 1-2 | Replace Docker TTS with a bundled sidecar or ONNX; keep half-duplex or add echo cancellation |
| M2 | 3-4 | Train and ship turn-completion, decision and query-router heads; eval suite in CI |
| M3 | 5-6 | Full RAG loop with verifier; email/calendar connectors; autonomy tiers T1/T2 |
| M4 | 7-8 | Signed installers on all three OSes, auto-update, opt-in crash reporting, beta with 5-10 users |

# 14. Testing and quality

- Unit and integration tests in Rust; property tests for the scheduler.

- Voice test set: recorded phrases across accents, distances and background noise, scored for wake-word hit rate, false accepts per hour and word error rate.

- Clause and RAG eval: hand-checked questions; measure citation accuracy, faithfulness and hallucination rate.

- Soak test: 8 hours idle, measure memory drift and CPU.

- Per-OS smoke tests in CI (install, launch, tray, mic permission path).

# 15. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Wake-word false triggers | Annoying, privacy-sensitive | Hotkey fallback, tuned thresholds, visible mic state |
| Endpointing cuts users off | Feels broken | Adaptive timeout, semantic check, dictation mode |
| Hallucinated legal claims | Trust-destroying | Grounded quotes only, verifier, disclaimer, eval gate |
| Prompt injection via documents/web | Unsafe actions | Untrusted-content rule, action gate, typed actions |
| Misheard voice confirmation | Wrong action taken | Tap-to-confirm for T1 and above |
| Three-OS scope | Slower delivery, per-OS bugs | One primary OS for demo, 3-OS CI from day 1 |
| RAG loop latency | Voice feels slow | Fast path by default, loop only when needed |
| Resource contention | Lag, heat | Lazy loading, CPU-first small models |
| Jev / cloud access unavailable | Feature gap | Local decision head as default |
| Scope creep | Missed demo | Cut order in section 12 |

# 16. Open items

- Final product name (and whether similarity to Sahakar is a problem).

- Which OS is the primary demo platform, given the three-OS target.

- Name for the composite RAG architecture (avoid "SCAAR", which is taken).

- Whether Jev access can be obtained before the hackathon.